LETTER OF AGREEMENT

This Agreement is entered into as of October 15, 2026, by and between RouteX, herein referred to as the "Provider," and Redeemed Route Logistics Inc., herein referred to as the "Client."

WHEREAS, the Provider is developing a Truck Profitability and Delivery Operations Management System designed to improve the management, monitoring, retrieval, and reporting of trucking transactions and delivery-related activities; and 

WHEREAS, the Client acknowledges the benefits of the software and agrees to the Provider's terms and conditions for its use.

Now, therefore, in consideration of the mutual covenants and agreements contained herein, the parties agree as follows:

### Project Objectives

The Provider agrees to deliver the software solution under the following objectives:

  - Develop an Integrated Trucking Operations Management System: Provide a computerized system for recording, updating, organizing, and maintaining trucking operational records, including trucks, drivers, clients, deliveries, company transactions, and proof of delivery (POD) documents.

  - Improve Information Retrieval and Record Management: Enable authorized users to quickly search, filter, retrieve, and review operational records using information such as truck plate numbers, delivery IDs, drivers, clients, transaction dates, and date ranges.

  - Enhance Delivery and Proof of Delivery Management: Provide a delivery management function that allows authorized personnel to create, update, and monitor delivery records, manage delivery statuses, upload proof of delivery documents, and maintain delivery-related remarks and documentation.

  - Provide Truck and Business Profitability Visibility: Enable management and authorized personnel to monitor revenue, expenses, margins, and profitability information for trucks, deliveries, and overall business operations to support operational and financial decision-making.

  - Generate Operational and Financial Reports: Generate organized and printable reports, including delivery activity reports, revenue reports, expense reports, profitability reports, and operational summaries to support monitoring, documentation, and management review.

  - Ensure Secure System Access and Administration: Implement user authentication, role-based access control, activity logging, and administrative management functions to ensure that only authorized personnel can access the system and that user activities are properly recorded and monitored.

### Implementation Timeline

The project is scheduled to start on August 10, 2026, and is expected to be completed by December 04, 2026. Any extension to the project timeline beyond the target completion date shall be subject to the mutual written agreement and approval of both parties and will not be considered a breach of this Agreement.

### Acceptance and Turnover

Upon completion of the system development and initial testing, the Provider will conduct User Acceptance Testing (UAT) with the Client. The Client will review and test the system based on the agreed project requirements and objectives. Any bugs or errors found during UAT that are within the approved project scope will be addressed by the Provider before the final deployment. Once the Client confirms that the system meets the agreed requirements, the Client will provide its approval for deployment.

After Client approval, the Provider will proceed with the final deployment of the system and provide user orientation or training to the Client's authorized personnel. The Provider will also turn over the necessary project deliverables, including the deployed system, Client data or database export, user manual, technical documentation, and other agreed documents needed for the proper use and operation of the system.

The project will be considered finally accepted and turned over once the UAT has been completed, Client approval has been given, the final system has been deployed, and the required training and documentation have been provided. The six (6)-month maintenance and support period will officially begin on the date of final Client acceptance and turnover.

- Terms and Conditions

  - Software Use:

  - The software is provided free of charge by the Provider for the exclusive use of the Client.

  - The Client shall not distribute, resell, or share access to the software without the prior written consent of the Provider.

4.2. Responsibilities of the Provider:

  - Deliver and install the software within the agreed project timeline.

  - Provide training and support to the Client's staff for effective utilization of the software.

  - Ensure the software meets security and functionality standards outlined in the project objectives.

4.3. Responsibilities of the Client:

  - Collaborate with the Provider by supplying the necessary information and resources for successful project implementation.

  - Ensure that software credentials are granted only to authorized and properly trained officers.

4.4. Data Security:

  - The Provider ensures that the software is designed to protect the confidentiality and integrity of the client records.

  - The Client is responsible for safeguarding the user credentials and ensuring the proper use of the software by authorized personnel only.

  - The Provider shall keep Client data confidential and shall use it only for purposes related to the development, maintenance, and operation of the system.

  - Both parties shall ensure compliance with the Data Privacy Act of 2012 (RA 10173) in handling client information, financial records, and other operational data.

4.5. Data Ownership and Intellectual Property:

  - The core software, source code, database structures, interface designs, and branding shall remain the exclusive intellectual property of the Provider.

  - Upon final turnover, the Client will receive the deployed system, Client data/database export, user manual, technical documentation, and other agreed project deliverables necessary for the operation and use of the system.

4.6. Maintenance and Support:

  - The Provider will offer free maintenance and technical support to the software for a period of six two (2) to three (3) weeks from final Client acceptance and turnover.

  - Maintenance shall include bug fixes, error corrections, and minor adjustments related to the agreed system functionality.

  - The 2-3 week free maintenance period does not include new features, major enhancements, or changes outside the approved scope.

  - Any requests for additional features, major modifications, or changes beyond the agreed project scope shall be discussed and approved by both parties.

4.7. Termination:

  - Either party may terminate this Agreement by mutual written consent or in the event of a material breach of its terms.

  - Upon termination, both parties will work together to settle any remaining responsibilities and obligations related to the project.

  - Before the system is removed or any Client data is deleted, the Client will have the opportunity to request and receive an export or copy of its data.

  - The Client's data will be provided through a mutually agreed method and, when technically possible, in a commonly usable format.

  - The Provider will keep the Client's data or copies only for as long as necessary to complete the agreed data export and turnover process.

  - Once the Client confirms receipt of the exported data, the Provider will permanently delete the remaining Client data and copies within thirty (30) days, unless a longer retention period is required by law or agreed upon in writing by both parties.

  - After the data turnover is completed and the applicable retention period has ended, the Provider may remove the system and disable the Client's access.

- Confidentiality

Both parties agree to keep all project-related documents, client information, administrative credentials, financial records, and system architecture details strictly confidential, unless disclosure is required by law or mutually agreed upon in writing.

- Miscellaneous

  - This Agreement represents the entire understanding between the parties and supersedes all prior discussions.

  - Any modification or revision to this Agreement shall only be valid if made in writing and formally agreed upon by both parties.

  - This Agreement shall be subject to and interpreted in accordance with the applicable laws of the Republic of the Philippines.

IN WITNESS WHEREOF, the parties have executed this Agreement as of the date first written above.

For the Provider:					For the Client:
RouteX						Redeemed Route Logistics Inc.


By:							By: 
Name: 	LOUIZA JOY C. BEÑARES			Name:  RENO C. ROSEL
Title: 	Project Manager				Title:     President
Date:   September 02, 2026				Date:    September 02, 2026