CAVITE STATE UNIVERSITY
College of Engineering and Information Technology
Don Severino delas Alas Campus, Indang, Cavite

RouteX Project Plan

Truck Profitability and Delivery Operations Management System

Prepared for Redeemed Route Logistics Inc.

Updated: October 2026 | Revised to reflect the latest confirmed client workflow and RouteX scope

# I. The Problem Domain

## 1.1 Statement of the Problem

Redeemed Route Logistics Inc. manages operational and financial information through a combination of spreadsheets, paper records, basic bookkeeping, and communication channels. Without a centralized information system, staff may need to gather information from multiple sources to answer questions about a delivery, truck plate number, revenue, delivery costs, Proof of Delivery (POD), and overall profitability.

The company specifically needs to retrieve a truck’s delivery history and earnings for a selected period, understand the costs recorded against each completed delivery, and review how employee compensation and non-delivery operating expenses affect company-level results.

RouteX will provide an internal web-based platform for authorized company personnel to record, search, update, and report on these operational and financial records. It is partially automated: staff enter the source information, while the system organizes records, performs approved calculations, and generates reports.

## 1.2 Background and Rationale

Redeemed Route Logistics Inc. provides trucking, cargo delivery, truck booking, freight transportation, delivery scheduling, route coordination, and dispatching services. The company operates a mixed fleet of owned and subcontracted trucks. The latest client information identifies approximately six owned trucks and around fifty subcontracted units, with 4-wheeler and 6-wheeler truck types.

The current project is not a live-dispatch or GPS-tracking platform. Operations records a delivery transaction after the actual delivery has been completed. Finance records company expenses that are not tied to a specific delivery. HR records or summarizes amounts payable to staff, drivers, and helpers. The President reviews truck- and delivery-level earnings together with compensation and company operating expenses.

## 1.3 Objectives

### General Objective

To develop a partially automated web-based system that centralizes completed-delivery records, truck information, delivery financials, employee compensation summaries, and company operating expenses to improve record retrieval and profitability review.

### Specific Objectives

Centralize truck, client, employee, completed-delivery, financial, and supporting-document records.

Allow authorized users to search records by plate number, delivery ID, client, driver/helper, and date range.

Record delivery revenue, approved additional charges, and delivery-attributable expenses, then calculate delivery-level margin using the confirmed business rule.

Allow authorized personnel to upload and retrieve POD documents linked to delivery records.

Allow Finance to record company expenses that are not directly attributable to an individual delivery.

Allow HR to record or summarize amounts payable to staff, drivers, and helpers without assuming a complete payroll-processing system.

Provide the President with truck-level, delivery-level, and company-level views while keeping their calculations distinct and avoiding double counting.

Generate operational and financial reports and provide role-based access and traceable activity/audit records.

## 1.4 Significance

| Stakeholder | Expected benefit |
| --- | --- |
| President / Management | Search earnings and delivery history by plate number and period; review delivery margins, employee compensation summaries, non-delivery operating expenses, and company-level performance. |
| Operations | Record completed delivery transactions, truck/client/crew assignments, delivery timing details, revenue, delivery costs, and POD documentation. |
| Finance | Record and review non-delivery company expenses and support company-level financial reporting. |
| HR | Record or summarize amounts payable to employees, drivers, and helpers for management review. |
| Authorized internal users | Retrieve consistent records using shared search and date filters. |

## 1.5 Scope

Delivery records entered after the actual delivery transaction is completed, including client, truck, driver/helper assignments, route or delivery locations, dates/times, revenue, approved charges, delivery expenses, remarks, and POD.

Fleet records for owned and subcontracted trucks, including plate number, truck type, ownership category, and status.

Delivery financial records, with expense categories such as fuel, labor, toll, other, permits, entry fees, overtime, demurrage, and additional drops where their treatment is confirmed.

Company operating expenses not tied to a specific delivery, maintained separately from delivery costs.

HR-managed compensation summaries for staff, drivers, and helpers, subject to approved scope and calculation rules.

Global search, date filters, delivery/truck profiles, operational and financial reports, PDF/Excel/print outputs where implemented, authentication, role-based authorization, user management, and activity/audit records.

## 1.6 Limitations and Exclusions

No automatic GPS tracking, live truck-location map, telematics, or tracking-device integration.

No route optimization, automatic dispatching, customer portal, or customer-facing online booking in the current scope.

No full accounting/bookkeeping replacement, BIR tax filing, statutory reporting automation, or complete payroll engine unless separately approved.

Reports depend on the completeness and accuracy of staff-entered records. A stored record is not proof that the underlying cost or payment has been independently verified.

Company overhead must not be silently allocated to individual truck margins. Any allocation policy requires client approval.

# II. Core Business Workflow

Operations records the delivery transaction after the actual delivery is completed.

Operations records or confirms the delivery, client, truck, driver/helper assignments, relevant delivery timestamps, revenue, approved additional charges, delivery expenses, and POD.

The system stores the record and calculates the delivery-level result from the financial entries included under the approved rule.

Finance separately records company expenses that are not directly attributable to a particular delivery.

HR records or summarizes amounts payable to staff, drivers, and helpers under the approved compensation process.

The President searches by plate number, delivery, employee, client, or date range and reviews delivery/truck results separately from company-level results.

Authorized users generate operational and financial reports; important changes are recorded in activity/audit history.

# III. Review of Existing Alternatives

The previous draft contains a feature comparison table for CasinFreight, Routix TMS, Nexii Logistics Management System, HashMicro Transportation Management, and SwiftDash Deliveries. The source document does not provide verifiable citations or a documented evaluation method for those product-feature claims. To avoid presenting unverified comparisons as established facts, retain the comparison only after the team verifies each product’s official feature information and records the source and review date.

| Comparison dimension | RouteX design position |
| --- | --- |
| Primary focus | Internal retrieval and profitability review for completed deliveries, trucks, compensation summaries, and company operating expenses. |
| Operational workflow | Post-delivery transaction entry; no promise of live GPS or live dispatch. |
| Financial visibility | Separate delivery/truck profitability from company-level expenses and compensation. |
| Record retrieval | Global search and consistent date-range filtering. |
| Documents and accountability | POD attachments, role-based access, activity logs, and audit trail. |

# IV. Development Approach

## 4.1 Method

Use the Prototype Model with iterative refinement. Build and review a working representation of the system, gather feedback, revise requirements and interface behavior, and test the revised version. Describe only iterations that the team actually completes; do not claim formal review cycles that did not occur.

## 4.2 Planned Work Phases

| Phase | Main work | Exit condition |
| --- | --- | --- |
| 1. Requirements and reconciliation | Confirm workflow, role permissions, finance rules, compensation handling, timing charges, and unresolved items. | Client-approved requirements and TBD list. |
| 2. Setup and architecture | Set up the Next.js application, shared UI foundations, Supabase configuration, database design, environment validation, and documentation. | Application builds and database model is reviewed. |
| 3. Access and core records | Authentication, permissions, fleet, clients, employees, and completed-delivery records. | Authorized users can maintain core records. |
| 4. Financial entries and POD | Delivery revenue/expenses, POD storage, company operating expenses, HR compensation summaries. | Separate delivery, compensation, and company expense data are stored correctly. |
| 5. Search, profitability, and reports | Global search, date filters, truck/delivery profitability, company summaries, exports, and dashboard. | Calculations pass test cases and avoid double counting. |
| 6. Testing and turnover | Validation, authorization tests, backups, audit checks, UAT, user guide, and deployment. | Critical issues resolved and client acceptance documented. |

# V. Technologies

| Layer | Selected technology | Purpose |
| --- | --- | --- |
| Web application | Next.js 15 App Router | Single web application with frontend and server-side functionality. |
| UI | React, TypeScript, Tailwind CSS, shadcn/ui, Lucide React | Reusable, typed, consistent interface components. |
| Server logic | Next.js Server Actions and Route Handlers | Validate and process mutations and API-style requests on the server. |
| Database | PostgreSQL via Supabase | Store operational, financial, and administrative records. |
| Authentication | Auth.js | Manage sign-in and sessions. |
| File storage | Supabase Storage | Store POD and approved supporting documents. |
| Deployment | Vercel | Host the web application. |

Constraint: one Next.js application; no Prisma and no separate backend application. Enforce authorization on the server and never expose service-role secrets to the browser.

# VI. Items Requiring Client Confirmation

Approved role-permission matrix, including whether Customer Service/Monitoring remains a system role.

Exact definition of delivery margin and the treatment of labor, allowances, payroll, subcontractor costs, and overhead.

How the minimum ₱350 allowance, stated ₱700 daily rate, trip/payroll split, cutoff dates, and payment dates are calculated and reconciled.

How delivery time is measured for the stated ₱500-per-hour charge after three hours, including start/stop points and partial hours.

Which additional drops are included, what the five-drop reference means, and the approved fee per additional drop.

Whether overtime, demurrage, permits, and entry fees are revenue, expense, or can be either depending on the transaction.

Handling of cancelled, disputed, incomplete, adjusted, or duplicate delivery records; report retention and backup schedule.